## Slide 1: GMT NextGen Update CVRPC TAC
JULY, 24 2018

## Slide 2: Background
The Nextgen Comprehensive Service Analysis (CSA) kicked off in September 2017 with the first project presentation to the GMT Board on February 21, 2017.
The GMT NextGen Transit Plan represents a comprehensive evaluation and analysis of the complete GMT system as it exists today.
GMT was guided by a project Advisory Committee composed of GMT Board Members, Regional Planning Commission (RPC) staff and the Vermont Agency of Transportation (Vtrans).
The plan was approved by the GMT Board of Commissioners on June 19th.

## Slide 3: Phase 1: Cost Neutral Service Improvements (12 to 18 months)
Phase one represents cost neutral service improvements that GMT can achieve in the short term. These include:
  Simplifying service; by making it faster and more direct, operating service consistently, and eliminating low ridership variants
  Improving the schedule; by revising service frequencies and spans to better match demand, operating service with regular/clock face headways, and adjusting service frequencies and span
  Changing service type to provide more convenient service; by providing complementary ADA paratransit in rural counties, and converting some Flex/Demand Response services to fixed-route
  Improving public information; by renumbering and renaming routes to improve legibility and avoid confusion, and improving brochures and maps

## Slide 4: Phase 2: Service Enhancements (2 – 5 years as funding becomes available)
Phase two will focus on improvements in service span and frequency in areas that are already served – based on findings from market analysis and evaluation of existing services.
Phase 3: Future Expansion – 5 to 10 years
During the course of NextGen many service expansion proposals were analyzed. Proposals that are not currently feasible may become so in the future, and further analysis will be a part of GMT’s next long term Transit Development Plan.

## Slide 5: Next Steps
Conduct in-depth ridership analysis on any proposed service reduction or elimination.
Developing implementation timelines by service region and priority.
Creating schedules in GMT’s driver scheduling software to get more refined cost implications on a route level basis and a municipal level basis.
Conduct municipal outreach and meetings.
Hold another round of public meetings and ask for approval from the GMT Board prior to any service changes per GMT’s Service Change Policy.

## Slide 6: NextGen Documents
Project Timeline
Public Involvement Plan
Paratransit Services Review
Review of Previous Plans & Studies
Service Guidelines Document
Market Analysis
Route Profiles
Fare Analysis
Service Improvement Recommendations
Public Feedback Report